Credit Card Chris

MVP Rebuild: Ideation & Strategy Plan

March 2026

# Context

Credit Card Chris currently has 15 dashboard pages and dozens of features. The app tries to do everything — wallet, transactions, budgets, goals, insights, AI chat, Plaid sync, subscriptions, applications, transfer partners, card comparison, and more. This feature sprawl dilutes the core value prop and makes the app feel like a spreadsheet rather than a tool you pull out at checkout.

The goal: Strip everything back to a focused MVP that solves ONE pain point exceptionally well for points enthusiasts (5-10+ cards), then grow from there.

# 1. App Ideation: Finding the Unique Pain Point

## The Daily Pain (Talk to Friends, Live It Yourself)

The moment: You’re standing at checkout (grocery store, restaurant, gas pump, online cart) with 5+ credit cards and you think: “Which card should I use right now?”

This happens multiple times per day. It’s a 5-15 second decision that most people get wrong, leaving hundreds or thousands of dollars in rewards on the table annually.

Secondary pains for points enthusiasts:

- “I forgot my Amex Gold has a $10/month dining credit that resets tomorrow” (statement credits expiring unused)

- “Wait, does my Venture X get 10x on hotels booked through Capital One portal or directly?” (confusing multiplier rules)

- “I have 7 cards — which one has the best rate for this category again?” (mental load)

## Why This Pain Is Real

| Signal | Evidence |
| --- | --- |
| Frequency | Happens 3-10x/day (every purchase) |
| Cost of getting it wrong | Average household leaves $300-1,000+/yr on the table |
| Current solution | Memory, spreadsheets, Reddit threads |
| Emotional weight | FOMO + frustration (“I could’ve gotten 5x but used my 1x card”) |

## The One-Liner

“Which card should I use right now?” — answered in 2 seconds.

This is Credit Card Chris’s reason to exist. Everything else is secondary.

# 2. Competitive Analysis

## MaxRewards ($4.99/mo or $49.99/yr)

- Strengths: Auto-activates rotating categories (Discover, Chase Freedom). Plaid integration. Push notifications for category activations.

- Weaknesses: Cluttered UI. Overwhelming for new users. Card database not always current. Mixed App Store reviews.

- Gap we exploit: Their “which card” feature is buried. We make it the ENTIRE app.

## CardPointers ($4.99/mo or $49.99/yr)

- Strengths: Widget and Apple Watch support. Location-based recommendations. Good card database.

- Weaknesses: Expensive for what it does. UI feels dated. Too many features dilute core value.

- Gap we exploit: They try to be a full financial dashboard. We’re laser-focused on the checkout moment.

## Travel Freely (Free)

- Strengths: Free! Good card comparison tool. Clean UI for comparing card benefits.

- Weaknesses: No “which card to use” feature — it’s a card RESEARCH tool, not a daily-use tool.

- Gap we exploit: They help you PICK a card to apply for. We help you USE the cards you already have.

## The Points Guy (TPG) App (Free)

- Strengths: Massive brand recognition. Good content/education. Card valuations.

- Weaknesses: Content-first, tool-second. Heavily monetized through affiliate links. Not a daily-use utility.

- Gap we exploit: TPG tells you which card to GET. We tell you which card to PULL OUT right now.

## Our Positioning

Research/Apply          Daily Use

┌──────────────────┬──────────────────┐

Complex   │  Travel Freely   │  MaxRewards      │

│  TPG             │  CardPointers     │

├──────────────────┼──────────────────┤

Simple    │  NerdWallet      │  ** US **         │

│  Credit Karma    │  Credit Card Chris│

└──────────────────┴──────────────────┘

We own the bottom-right quadrant: Simple daily-use tool. Not a research platform. Not a financial dashboard. A utility you open at checkout.

# 3. MVP Definition: Keep, Cut, Defer

## KEEP for Launch (The Core 3)

### 1. Best Card Finder (THE feature)

- Tap a category → instantly see your best card ranked by reward rate

- 14 categories with clear icons: dining, groceries, gas, travel, streaming, online shopping, transit, drugstores, home improvement, entertainment, hotels, flights, car rental, other

- Shows: card name, multiplier (e.g., “5x”), reward type (points/miles/cashback)

- This is the home screen. Not a dashboard. Not charts. The category grid IS the app.

### 2. Wallet Setup

- Pick cards from 104+ template library

- Custom card option for cards not in the database

- Minimal fields: card name, last four digits, optional nickname

- Custom reward rate overrides (for when templates are wrong or cards have promotional rates)

- One-time setup, then forget about it (until you get a new card)

### 3. Statement Credit Tracker

- Per-card list of annual credits (e.g., Amex Gold: $10/mo Uber, $10/mo dining, $120/yr Grubhub)

- Simple progress bar: used vs. available

- Reset tracking (monthly vs. annual credits)

- Push notification when a credit is about to reset unused (this is the killer retention hook)

## CUT from MVP (Remove entirely)

| Feature | Why Cut |
| --- | --- |
| Dashboard with charts | Points enthusiasts don’t need a spending overview — they have their bank apps |
| Transaction logging/CRUD | Manual entry is friction. Nobody wants to log every purchase. Wait for Plaid. |
| CSV import/export | Power-user feature. Defer. |
| Budgets | Not our problem to solve. Mint/YNAB do this. |
| Goals tracking | Nice but not core. Doesn’t help at checkout. |
| Insights/analytics | Defer until we have transaction data via Plaid |
| AI chat | Expensive to run, low proven value at this stage |
| Card comparison | Research tool, not daily-use tool |
| Card applications tracker | Not core to “which card right now” |
| Transfer partner calculator | Niche even for enthusiasts. Defer. |
| Subscription tracker | Not our core value |
| Referral/public profiles | Growth feature, not core product |
| Onboarding wizard | With only 3 features, onboarding IS adding your first card |

## DEFER to v1.1+ (Post-Launch Roadmap)

| Priority | Feature | Trigger to Build |
| --- | --- | --- |
| v1.1 | Push notifications for credit resets | After 100 users with credits tracked |
| v1.1 | iOS/Android widget (“Best card for dining: Amex Gold 4x”) | After validating core usage |
| v1.2 | Plaid bank sync + auto-transaction import | Premium feature, after proving free tier value |
| v1.2 | Spending insights (auto-generated from Plaid data) | Only with Plaid, never manual |
| v1.3 | AI category detection (“I’m at Costco” → “Use Citi Costco 4x”) | Premium, after Plaid |
| v1.4 | Apple Watch / Wear OS quick-glance | If widget adoption is high |
| v2.0 | Location-based push (“You’re near a gas station — use Freedom 5x”) | Requires mobile app |

# 4. Tech Stack Decision

## Current Stack: Next.js + Supabase + Vercel

Pros: You know it. Fast to ship. Free tier generous. SSR for SEO on landing page.

Cons: PWA is a second-class mobile experience. No widgets. No push without service worker hacks.

## Alternative: React Native (Expo) + Supabase

Pros: Real native app. Widgets (iOS 17+). Push notifications built-in. App Store presence = credibility. Offline-capable.

Cons: New framework to learn. App Store review process. Two platforms to maintain.

## Recommendation: Hybrid Approach

- Keep Next.js for landing page + marketing site (SEO, fast iteration)

- Build the actual app as a React Native (Expo) app — the core use case (“at checkout”) is inherently mobile

- Share Supabase backend between both

- OR — ship MVP as Next.js PWA first (you can build it in days), validate the stripped-down concept, THEN rebuild as native if traction proves it

Pragmatic choice for speed: Ship the Next.js PWA MVP first. If it gets traction, invest in native.

# 5. MVP User Flow

Landing Page (creditcardchris.com)

└─> Sign Up (email + password or Google OAuth)

└─> Add Your Cards (template picker — required, min 1 card)

└─> Home Screen = Category Grid

├─> Tap “Dining” → Ranked card list (Amex Gold 4x, CSR 3x, ...)

├─> Tap “Groceries” → Ranked card list

├─> ...

└─> Wallet tab (manage cards, statement credits)

That’s it. Three screens after signup:

- Home = Category grid → card rankings

- Wallet = Your cards + statement credits

- Settings = Account, premium upgrade

# 6. MVP Implementation Plan (Full Rebuild)

## Phase 1: Scaffold (Day 1)

- Fresh Next.js 14 project with TypeScript

- Supabase setup (reuse existing project/database — card_templates and card_template_rewards are gold)

- shadcn/ui + Tailwind v4

- Auth (Supabase email + Google OAuth)

- Basic layout: header + 2-tab bottom nav (Home, Wallet)

## Phase 2: Wallet (Day 2)

- Card template picker (reuse existing 104+ templates from current DB)

- Add card flow: search templates → select → confirm (last four, optional nickname)

- Custom card fallback

- Card list view (simple, no drag-reorder yet)

- Custom reward rate overrides per card per category

## Phase 3: Best Card Finder — Home Screen (Day 3)

- Category grid (14 categories, icons from lucide-react)

- Tap category → ranked card list

- Reward calculation: custom override → template reward → base rate

- Show multiplier, reward type, card name

- Mobile-optimized (this IS the app)

## Phase 4: Statement Credits (Day 4)

- Add credits per card (name, annual amount, reset month/monthly)

- Progress bar UI

- Mark usage (quick buttons: 25%, 50%, 75%, 100%)

## Phase 5: Polish + Launch (Day 5-7)

- Landing page (stripped down — one pain point, one CTA)

- PWA manifest + service worker

- Responsive polish

- Deploy to Vercel

- Test on real phones

## Key Files to Preserve/Reuse from Current Codebase

- supabase/migrations/ — card_templates, card_template_rewards, spending_categories tables

- src/lib/utils/rewards.ts — reward calculation logic, card ranking

- src/lib/constants/categories.ts — category icons and colors

- src/lib/types/database.ts — TypeScript interfaces (trim to MVP tables)

- src/lib/supabase/client.ts, server.ts, middleware.ts — auth infra

- src/components/wallet/statement-credits.tsx — statement credit UI (simplify)

- src/components/recommend/recommend-tool.tsx — best card logic (make it the home screen)

# 7. Verification Plan

- Wallet: Add 3+ real cards from templates, verify they appear in wallet

- Best Card: Tap each category, confirm correct card ranking matches known reward rates

- Statement Credits: Add credits, mark partial usage, verify progress bars and reset logic

- Auth: Sign up, log out, log back in — data persists

- Mobile: Test on iPhone Safari + Android Chrome as PWA

- Landing page: Loads fast, CTA works, responsive

# 8. Success Metrics for MVP

| Metric | Target | Why |
| --- | --- | --- |
| Time to first value | < 3 minutes | Sign up + add cards + see first recommendation |
| Weekly active users | 50 in first month | Proves daily-use value (people come back) |
| Retention (Week 4) | > 30% | The app is sticky, not a one-time novelty |
| Statement credits tracked | > 2 per user avg | Proves the credit tracker adds value |
| Upgrade to premium | 5% of WAU | When premium features ship (v1.2+) |